## Slide 1: ToDo List
Vicente Conte Couto
https://github.com/ecoutoo/ToDoList

## Slide 2: Database
ERD evolution
Potential other tables to be added?

## Slide 3: 3 tier Architecture MockUp

## Slide 4: Basic UML
Stuck with the MVP database
No additional methods in the repo

## Slide 5: Jira Boards (1 Sprint, 36 tasks)
2 Epics (List (46SP), Item (26SP))
4 User stories each for CRUD + Frontend Story
User stories separated into smaller tasks

## Slide 6
Both Epics with story points
Example user story broken down into tasks

## Slide 7: Risk Assessment
Previous work
Mitigating risks

## Slide 8: New Technologies Tackled
SonarQube
Integration Testing
Selenium
Spring-Boot

## Slide 9: GitHub
Branch structure --no-ff
13 Branches (Inc dev, master):
2 Test Branches
9 Function branches (2 Dead)

## Slide 10: Testing (83.9% coverage, 34 tests)
SO FAR:
Sonarqube
  22 code smells killed
Unit Test:
  Full Coverage on Controller, Services
Integration Test:
  2/ (Services Tested)
Selenium:
  3 Tests (Create,ReadAll, Delete)

## Slide 11: Functionality
CRUD Functionality met
List CRUD
Item CRUD

## Slide 12: Sprint Review
Both Epics with story points

## Slide 13: Lessons Learnt
Improved:
  Commited more often and better git use
  Better jira board usage
  Improved pre-production documentation
Learnt:
  Improved Jira board commits
  Use more test driven development approach
  Potentially use more complicated database

## Slide 14: Thanks for listening Any questions!?